Slide 1 – Title

Assalamu Alaikum and Good morning everyone.

Myself afia tasnim ria and here is my team mate salah Uddin selim.
Today I’ll present the Software Project Management of our healthcare system named Curex.

Slide 2 – Project Overview

Curex is a healthcare system that connects patients doctor nurse hospitals all in one platform. Because healthcare systems are sensitive, reliability and timely delivery were our top priorities.

Slide 3 – What is COCOMO

COCOMO stands for Constructive Cost Model.
It is a planning tool that helps to estimate effort, cost, and schedule before development   And also it helps in reducing risk .

Slide 4 – COCOMO Classification

COCOMO has three types: Organic, Semi-Detached, and Embedded.
Our project fits Semi-Detached due to medium team size, moderate complexity, and mixed experience.

Slide 5 – Project Schedule Overview

We planned the schedule assuming team members as resources.
The goal was clear task flow, proper sequencing, and realistic timelines.

Slide 6 – Work Breakdown Structure

We divided the project into:
Requirements, Design, Development, Testing, and Deployment.
This made the project easier to manage and track.

Slide 7 – Task Duration

Each phase had a fixed duration:
Requirements – 7 days, Development – 15 days, and so on.
This helped us monitor progress accurately.

Slide 8 – Gantt Chart & Dependencies

The Gantt chart showed task order and dependencies.
For example, testing depends on development, which forms part of the critical path.

Slide 9 – Why Review Techniques Matter

In healthcare projects, reviews are critical.
They help detect errors early, improve quality, and ensure clarity.

Slide 10 – Review Techniques Used

We used:

- Formal review for SRS

- Peer review for WBS

- Management review for schedule

- Code review for source code

Each review matched the work product.

Slide 11 – Impact of Reviews

These reviews reduced risks, improved teamwork, and increased confidence.
The cycle was simple: Plan → Execute → Review → Refine.

Slide 12 – What is CMMI

CMMI is a process improvement framework.
It helps organizations deliver software more predictably and efficiently.

Slide 13 – CMMI Levels

CMMI has five maturity levels, from Initial to Optimizing.
Each level shows increasing control and improvement.

Slide 14 – Current Maturity Level

Our team is at Level 2 – Managed.
We plan, track, and control tasks, but processes are not fully standardized yet.

Slide 15 – Moving to Next Level

To reach Level 3, we need:
Standard processes, better documentation, and regular training.

Final Slide – Conclusion

To conclude:
COCOMO helped us estimate, scheduling helped us deliver, reviews ensured quality, and CMMI guided improvement.
That’s how we managed AamraAchi → Curex successfully.

Thank you.
Any questions?